Retro notes, MedBridge Patient App

What went right: the paid pilot in one clinic gave us early feedback.

What changed late: insurance claim upload.

What changed late: WhatsApp reminders.

What changed late: Hindi screens.

Next time we ask these three questions at kickoff.